## Slide 1
DHVANI
Product Development & 12-Month Roadmap
From Innovation Pilot to ITU's Default Transcription Tool
Presented to Director · CIO · ISD Leadership
ITU Innovation Hub · 2026
INTERNAL · CONFIDENTIAL

## Slide 2
THE CLAIM
ITU does not need to buy a transcription tool.
ITU needs a tool native to how ITU actually works.
• Six UN languages, with mid-sentence code-switch
• Study Group and Bureau acronyms built in by default
• Delegates attributed by country and role
• Formal ITU-style record outputs — not plain transcripts
• Data inside the ITU Azure tenant, never outside
• Under $2 per user per month at scale
Dhvani already has the engine. In 12 months, Dhvani becomes the default tool every ITU staff member, delegate, and observer reaches for.
Dhvani · Internal · 2026
2 / 18

## Slide 3
PROBLEM TODAY
ITU staff lose hours each week.
• Re-listening to meetings to extract what was actually decided
• Translating quotes across six official UN languages
• Hand-typing delegate attributions and country names into notes
• Rewriting transcripts into ITU's formal record formats
• Searching across Outlook, OneDrive, and notebooks for "what we decided last time"
Generic transcription tools don't solve any of this. They weren't designed for the UN.
Dhvani · Internal · 2026
3 / 18

## Slide 4
WHY COMMERCIAL TOOLS FAIL ITU
One table — for any Bureau director who asks.
Capability
Commercial SaaS
Dhvani (planned)
Six UN languages + mid-sentence code-switch
Weak or English-only
First-class
ITU vocabulary (SG-17, WTSA, CPM, RRB, PP, TD)
Treated as noise
Pre-loaded default
Delegate recognition by country and role
Generic "Speaker 1"
"Canada (Chair)", "Secretariat"
Formal output templates (ITU-T, ITU-R, verbatim)
Plain transcript only
Native ITU templates
Data residency in ITU Azure tenant
No
Yes
Per-user cost at 10,000 staff
Prohibitive per-seat
Under $2/month
Dhvani · Internal · 2026
4 / 18

## Slide 5
WHERE DHVANI IS TODAY
Ninety percent of the foundation is done.
• Next.js 14 PWA + Electron desktop wrapper
• Microsoft Entra SSO inside the ITU tenant
• Azure OpenAI transcription (gpt-4o-transcribe-diarize) + summary (gpt-4.1-mini), server-side only
• Personal and Power modes for different user workflows
• Dark mode, keyboard shortcuts, WCAG-AA palette
• Crash recovery with OPFS chunk persistence + silent auto-retry
• Azure Blob storage backend, durable across redeploys
• Official ITU brand identity — #009CD6 blue, Noto Sans, lucide iconography
Ready for internal beta.
Dhvani · Internal · 2026
5 / 18

## Slide 6
THE 12-MONTH ROADMAP AT A GLANCE
Four phases. One goal each. Explicit non-goals.
Phase 1
Weeks 0–4
Polish & Trust
Ship to 50 HQ beta users
Phase 2
Weeks 5–12
ITU-Native
"Oh, this is made for us"
Phase 3
Weeks 13–26
Workflow Integration
Feels like part of ITU
Phase 4
Weeks 27–52
Intelligence
Post-meeting value > meeting value
Non-goals are explicit at every phase. We do not ship features not on the list.
Dhvani · Internal · 2026
6 / 18

## Slide 7
PHASE 1 · Weeks 0–4
Polish & Trust
Goal: 50 HQ beta users, no embarrassing moments, ready to invite leadership.
Must ship
• Merge current branch to main; tag v1.0.0-rc1
• Azure Blob transcript storage ON in production
• Entra + secrets migrated to Azure Key Vault
• App Insights instrumentation with 5 north-star metrics
• GitHub Actions release pipeline — signed .dmg and .exe per tag
• WCAG 2.2 AA audit + one screen-reader walkthrough
• 60-second onboarding flow that lands the first transcript
Metric gate: 50 beta users, no P1 incident, NPS > 30, ISD sign-off on v1.
Dhvani · Internal · 2026
7 / 18

## Slide 8
PHASE 2 · Weeks 5–12
ITU-Native
Goal: The first demo where an ITU person says "this is actually made for us".
Must ship
• Multilingual robustness — per-chunk language hint, mid-sentence code-switch, RTL Arabic tuned
• ITU vocabulary pack — 150+ acronyms pre-loaded by default (SG, WG, CPM, PP, RRB, TD)
• Delegate recognition — auto-pull attendee list from Outlook invite, map to Country + Role
• Formal export templates — ITU-T summary, ITU-R CPM, plenary verbatim, Bureau memo
• Meeting directory — saved transcripts auto-tagged with Study Group, Question, Bureau
Metric gate: 500 active users. Two Study Groups as primary adopters. One director quote.
Dhvani · Internal · 2026
8 / 18

## Slide 9
PHASE 3 · Weeks 13–26
Workflow Integration
Goal: Dhvani feels like part of ITU, not a separate tool bolted on.
Must ship
• Outlook add-in — "Transcribe this meeting" button on calendar invites
• Teams bot — joins as passive participant (with CIO policy approval)
• SharePoint sync — transcripts + action items land in Bureau libraries
• Planner / Tasks — extracted action items become assigned tasks
• Email digest — yesterday's meetings, action items, decisions owed
• Document pipeline — export into ITU-T/R/D document systems as draft TDs
• Mobile-native polish — first-class phone experience
Metric gate: 2,000 active users. 30% of internal Teams meetings transcribed. First external UN agency requests access.
Dhvani · Internal · 2026
9 / 18

## Slide 10
PHASE 4 · Weeks 27–52
Intelligence
Goal: Post-meeting value exceeds the meeting value.
Must ship
• Library search — fuzzy search + filter chips across everything you've recorded
• Ask Dhvani — personal RAG over your meeting history, with citations
• Meeting analytics per Bureau — talk-time equity, decision velocity, topic trends
• Live translation view — French speaker → English subtitles during live recording
• Automatic decision log per Study Group, curated from all its transcripts
• Live captions in the recording view; sign-language interpreter coordination cue
• Federated Dhvani — SSO for other UN agencies (stretch)
Metric gate: 3,000 MAU. Under $2/user/month. 99.5% availability. First Member State requests access.
Dhvani · Internal · 2026
10 / 18

## Slide 11
THE "WOW" DEMO
Five minutes. Memorize it. No commercial tool does this today.
09:58
Open Outlook. Click "Transcribe" on a Teams invite titled SG-17 Rapporteur · Security.
09:58
Dhvani opens pre-configured. Banner: "Ready for SG-17 · starts in 2 min."
10:00
Meeting begins. Transcript fills live. Speakers labeled Kenya, France (Chair), Secretariat.
10:04
Delegate switches to French mid-sentence. Transcript captures French faithfully; English gloss toggle.
10:47
Meeting ends. Click "Generate ITU-T summary record". Formal .docx with ITU header + TOC.
17:00
Email digest: "From today's SG-17 meeting: 3 decisions, 4 action items, 2 are yours."
Later
Cmd+K: "what did we decide about spectrum for IMT-2030?" — cited answer across 3 meetings.
Dhvani · Internal · 2026
11 / 18

## Slide 12
UI/UX POLISH
Five visible shifts that change "pilot" to "product".
Onboarding
60-second welcome flow that ends with confetti and a transcript — not a docs link.
Record button
Big circular breathing button with live waveform + speaker-color highlighting.
Speaker pills
Country flag + role: 🇰🇪 Kenya, 🇫🇷 France · Chair, Secretariat.
Recap preview
Formal-document view that looks like an ITU TD — header, TOC, page numbers.
Command palette
Cmd+K — the power-user signal that makes engineers take you seriously.
Plus: Noto Sans with tabular numerals · ITU blue used sparingly as accent · dark mode as designed, not inverted.
Dhvani · Internal · 2026
12 / 18

## Slide 13
FEATURE PRIORITIZATION
Ruthless scope control. Nothing off-list ships.
★★★★★ Five-star — must do
• Multilingual code-switch (P2)
• ITU vocabulary pack (P2, small)
• Delegate recognition (P2)
★★★★ Four-star
• Formal export templates (P2)
• Outlook add-in (P3)
• Teams bot (P3, needs policy)
• Ask Dhvani personal RAG (P4)
• Live translation view (P4)
★★★ Three-star
• Library search + fuzzy filter (P2)
• Command palette / Cmd+K (P2)
• Mobile-native polish (P3)
• SharePoint sync (P3)
• Email digest (P3)
• Bureau analytics (P4)
Dhvani · Internal · 2026
13 / 18

## Slide 14
SUCCESS METRICS AT 12 MONTHS
Shared monthly with Bureau directors.
3,000
Monthly active users across HQ + regional offices
>50%
of internal Teams meetings transcribed via Dhvani
<5%
mis-labeled-speaker rate on the ITU eval set
<$2
per user per month all-in
99.5%
availability; p95 chunk latency < 6s
>90%
code-switch segments transcribed correctly
1+
external UN agency formally requesting access
3+
unsolicited mentions in a Bureau director meeting
Dhvani · Internal · 2026
14 / 18

## Slide 15
RISKS & HONEST MITIGATIONS
We name the risks. We name the fixes. No hand-waving.
Multilingual quality plateau
Dedicated eng-month in P2 on per-language prompt tuning + eval harness.
Teams bot blocked by M365 policy
Raise to CIO at month 3. Product works without it.
LLM cost drift at scale
Per-user + monthly org caps already live. PTU at 10k users.
Privacy pushback on voice archival
Archival is OFF by default. Turn on only with legal sign-off.
Adoption plateau
Champions program, leadership seeding, office hours, peer-pressure dashboard.
Bus factor
Two engineers — not one. HANDOFF.md + runbooks in place.
Dhvani · Internal · 2026
15 / 18

## Slide 16
THE ASK — FIVE UNBLOCKS
Five decisions from leadership make this plan real.
1
Budget
2 engineers + 0.5 designer × 9 months · ≈ $400k all-in · cheaper than buying commercial at ITU scale.
2
Azure OpenAI TPM
Raise tokens-per-minute to 500K per region.
3
Entra registration
Migrate to an ISD-owned app registry so we can issue production-grade tokens.
4
Privacy pathway
Open a review track for voice-audio archival; it is scaffolded but not wired.
5
Executive sponsor
Name one Bureau director as champion and first live-adopter.
Say yes to these five. We commit to the plan. Everything else we'll figure out.
Dhvani · Internal · 2026
16 / 18

## Slide 17
NEXT 14 DAYS — NO APPROVALS NEEDED
Work that starts Monday. No blockers.
Land current branch to main after PR review
Stand up App Insights; wire five north-star metrics
Ship ITU vocabulary pack v1 (150 hand-curated acronyms)
Add Cmd+K command palette (hooks into existing shortcuts)
Run first E2E test suite against the build; publish the report
Produce the 5-slide demo deck of the "wow" moment
Identify five executive beta users; send invite
Draft the Phase 2 engineering plan; present at next staff meeting
Dhvani · Internal · 2026
17 / 18

## Slide 18
WHY NOW
Three windows are open simultaneously.
Azure OpenAI capability has caught up to ITU's multilingual needs (it wasn't true a year ago).
Commercial transcription is consolidating on English-first, general-purpose — the UN niche is structurally unserved.
ITU's Innovation Hub has built and proven the engine. The graduation window to ISD is open now.
Move in the next twelve months. Dhvani becomes ITU's tool.
Wait, and someone procures a commercial alternative — and we spend three years working around its limitations.
Thank you. Questions welcome.